Project Plan Description

- Scope with the company

Check what they do and use today, and ideally, we have the following in scope:

  - Data

    - Project Identifier (ideally project type, if multiple types of projects exists)

    - Project Scope

    - Project Timeline

    - Project Budget

    - Project Resources (ideally per scope item)

    - Project Time Used (ideally per resources)

    - Project Risks

    - Project Issues

    - Project Decisions

    - Minutes from project meetings (unstructured data is expected)

  - Output

    - Requirements

    - Target: Executive, Project Management, Other?

Resource need: NextWave only + client

- System Landscape and Data Source Overview
Can we get data examples, e.g., 3 months back?
Resource need: NextWave only + client

- Proof of Concept Scope ++ (Might be combined with #4)
Scope within #1 data sources.
Success Criteria (Minimum Viable, Good, Fantastic):
“We do not just automate status reporting. We turn fragmented project data into portfolio-level management insight, decision support, and early-warning signals.”

Examples:

Time Saved  Reduce PMO reporting time by 50–90%

Status Quality  Leadership says reports are more useful

Risk Detection  AI finds risks not clearly visible in status reports

Data Quality  AI identifies missing/inconsistent project data

Trust  Project Managers agree with 80%+ of AI-generated conclusions

Actionability  Every red/amber project has a clear recommended action
Resource need: NextWave only + client

- Kick Off meeting
Onsite Kick Off and Workshop to clarify what needs to be clarified.
Resource need: NextWave + AI Solution Architect (1 day that is included prep and follow up)

- Health status logic definition (rules) (Might be combined with #4)
Example: Budget  Green when forecast maximum +5%, Amber >5 <15%, Red >15%
Needed for all health parameters – see #1
Resource need: NextWave only + client

KPI’s suggestion

Data Quality:

| KPI | What it tells you |
| --- | --- |
| Data completeness score | Is the project status based on enough data? |
| Last update age | How many days since project data was updated? |
| Missing KPI count | Which mandatory fields are missing? |
| Source consistency score | Do budget, time, resources and project status agree? |
| Confidence level | How much should we trust the AI-generated status? |

Example output:

“Project Alpha is marked Amber, but confidence is Low because budget forecast is missing and the risk log has not been updated for 24 days.”

Project Health:

Schedule / MS Project

| KPI | Formula / logic |
| --- | --- |
| Milestone adherence | Completed milestones / planned milestones |
| Schedule variance | Planned date vs current forecast date |
| Delay severity | Number of delayed critical milestones |
| Upcoming milestone risk | Milestones due in next 2–4 weeks with risk/blockers |
| Dependency risk | Open dependencies that may affect timeline |

Budget

| KPI | Formula / logic |
| --- | --- |
| Budget variance | Actual cost vs baseline budget |
| Forecast variance | Forecast cost vs approved budget |
| Burn rate | Spend or hours used per week/month |
| Budget consumption vs progress | % budget used vs % project completed |
| Financial exposure | Expected overrun amount |

This one is very powerful:

| Project progress | Budget used | Signal |
| --- | --- | --- |
| 40% complete | 70% budget used | High financial risk |
| 80% complete | 60% budget used | Healthy or under-spending |
| 50% complete | 50% budget used | On track |

Resource

| KPI | What it tells you |
| --- | --- |
| Resource allocation variance | Planned vs actual allocation |
| Capacity pressure | People/roles above healthy utilization |
| Missing critical roles | Roles needed but not assigned |
| Time burn variance | Planned hours vs actual hours |
| Role-level bottleneck | Which capability is constraining delivery |

Scope

| KPI | What it tells you |
| --- | --- |
| Scope change count | Number of approved/pending changes |
| Unapproved scope items | Potential scope creep |
| Change request value | Commercial impact of scope changes |
| Scope stability score | Whether scope is controlled or drifting |
| Open scope decisions | Decisions needed to clarify delivery |

Risk and issue

| KPI | What it tells you |
| --- | --- |
| Open high risks | Current serious risks |
| Risk trend | Increasing, stable, decreasing |
| Unmitigated risk count | Risks without mitigation plan |
| Issue age | How long blockers have been open |
| Escalation need | Issues requiring management attention |

Decision

| KPI | What it tells you |
| --- | --- |
| Decisions overdue | Management decisions not made on time |
| Decisions due soon | Decisions needed in next 1–2 weeks |
| Blocked by decision count | Work blocked by missing decisions |
| Decision impact | Budget, scope, schedule, client impact |

  - Budget: Green when forecast maximum +5%, Amber >5 <15%, Red >15%

  - Project Allocation: Red if no allocation is found, Green if found

  - Project Resources: Red - Resource allocated 5 or more projects, Amber 3-4, Green <3

  - Project Time usage: Lack of time used per allocation based on allocation of activities

  - Project Resources: Absence, e.g. holiday or illness – clarify if possible

  - Activity: No moving forward / very slow, medium, okay?

  - Risks: Increasing Amber, no risks red, all risks have mitigation plan?

  - Identified issues: Growing path and mitigation

Project Health Scoring

EXAMPLE!

| Area | Weight |
| --- | --- |
| Schedule | 20% |
| Budget | 20% |
| Scope | 15% |
| Resources | 15% |
| Risks/issues | 15% |
| Decisions/dependencies | 10% |
| Data quality | 5% |

Then convert the score to legend:

| Score | Status |
| --- | --- |
| 80–100 | Green |
| 60–79 | Amber |
| 0–59 | Red |

With overriding based on rules (still example):

override rule:

| Condition | Result |
| --- | --- |
| Critical milestone missed | Minimum Amber |
| Forecast overrun >15% | Minimum Amber or Red |
| Critical unmitigated risk | Minimum Red |
| Key decision overdue and blocking work | Minimum Amber |
| Data confidence very low | Status marked “Needs PM Review” |

- Setup environment + Identify AI Agents required
Create the client environment and plan the AI Agents.
Assumption but not decided:

| # | Name | Purpose |
| --- | --- | --- |
| 1 | Data Collector Agent | Pulls/imports data from systems and files. |
| 2 | Data Quality Agent | Checks missing data, inconsistent project IDs, old updates. |
| 3 | Status Analyst Agent | Calculates project health and detects deviations. |
| 4 | Risk & Issue Agent | Reviews RAID logs, meeting notes, unresolved blockers. |
| 5 | Financial Analyst Agent | Reviews budget, actuals, forecast and burn rate. |
| 6 | Resource Agent | Checks staffing, overload, missing capabilities. |
| 7 | Narrative Agent | Writes the project and portfolio status. |
| 8 | Challenge Agent | Questions weak conclusions and flags unsupported claims. |
| 9 | Review Agent | Prepares questions for the “responsible” before publishing. |

Resources: AI Solution Architect / Agent Designer

- Identify AI Skills

What to do?

Resources: AI Prompt / Skill Designer

- Output format / Dashboard Design.
Prepare output definitions

  - Level 1: Executive Portfolio Summary

    - Overall portfolio health  Number of Green/Amber/Red projects

    - Projects needing intervention  Top projects with reason

    - Financial exposure  Budget overruns and forecast risk

    - Resource bottlenecks  Skills/roles causing delivery pressure

    - Decision backlog  Decisions blocking progress

    - Client/commercial risk  Projects at risk of damaging commitments

    - Recommended actions  What leadership should do next

  - Level 2: Individual Project Status

    - Overall status  Green/Amber/Red including explanation

    - This period progress  What moved forward

    - Key deviations  Budget, time, scope, risks, resources

    - Risks and issues  Top items needing attention

    - Upcoming milestones  Next 2–4 weeks

    - Decisions needed  Owner, deadline, consequence

    - AI recommendation  Practical next action

    - Confidence level	  High/medium/low based on data quality

  - Level 3: Data Quality
Examples:

    - Project A: No risk update in 21 days

    - Project B: Budget actuals missing

    - Project C: Milestone dates not updated

    - Project D: Resource plan does not match time entries

Resources: Dashboard Designer

- Build the Prototype

- Create data / input templates (per data source)

- Create output templates (per level)

- Collect Sample Data / Real Project Data

- Create data model (ideally only capture findings, not client data)

- Create AI Skills + AI Agents

- Create Dashboard / Reports

Resources: Next Wave + AI Prompt / Skill / Agent Designer + Dashboard Designer + Data Governance Specialist + Data Model Builder

- Run POC with manual data input

Feed data into the POC manually.

Verify data output is correct, and AI agents work as planned.

Verify reports / dashboard.

Verify data security.

Verify that the AI creates a better project status than current human process.

Resources: NextWave / AI Solution Architect for Unit Test. Client: Solution Test.

- Automated data load
Clarify technology and build data load.
Test load + error handling.

Resources: NextWave + Data Engineer / Integration Specialist

- Go-live
Hand over login to AI environment and/or user id + password to Dashboard that pull data from the AI environment.

Resources: NextWave

- Hypercare + Success Criteria Evaluation

Check-in status + Support + Calculation of effectiveness.

Resources: NextWave

- Enhancement Options (Out of Scope in POC)

- Orchestration Layer

- Documentation

- Create Library and in-house usage (project type = Advisory, Implementation, AI PMO, AI Friction …)

- Lessons Learned forwarded to NextWave

- Lessons Learned from other customers to client (from NextWave)

- Machine Learning over time

Resources: NextWave + AI Solution Architect for suggestions.

Resources needed and initial assumptions

AI Solution Architect – 3-4 days of work

Agent Designer – 3-5 days of work

AI Prompt / AI Designer 5-7 days of work

Data Model Builder 3-5 days of work

Dashboard Designer 3-5 days of work

Data Governance Specialist 1-2 days of work

Approx 25 days?!?